PHASE 17 — TESTING, SECURITY & PRODUCTION READINESS

This phase prepares the application for production.

Before changes:

Read all documentation and inspect the complete application.

SECURITY AUDIT

Review:

- Authentication

- Authorization

- Tenant isolation

- Password handling

- Token handling

- API validation

- Rate limiting

- CORS

- HTTP security headers

- Sensitive logging

- Secrets

- Database access

- Payment callbacks

- Webhooks

TENANT SECURITY

Attempt to access another tenant's:

- Customers

- Staff

- Services

- Appointments

- Subscription

- Notifications

All must fail.

API SECURITY

Add appropriate:

- Rate limiting

- Validation

- Request size limits

- Security headers

- CORS configuration

Do not blindly expose internal errors.

TEST COVERAGE

Create tests for critical business domains:

- Authentication

- Authorization

- Multi-tenancy

- Customers

- Staff

- Services

- Appointments

- Subscriptions

- Payments

E2E

Create critical end-to-end scenarios:

- Register business

- Login

- Create staff

- Create service

- Create customer

- Create appointment

- Reschedule appointment

- Complete appointment

- View subscription

- Payment sandbox flow

DATABASE

Review:

- Indexes

- Foreign keys

- Constraints

- Migration safety

- Backup strategy

LOGGING

Implement structured logging.

Never log:

- Passwords

- Access tokens

- Refresh tokens

- Card information

- Sensitive personal information unnecessarily

MONITORING

Prepare application health checks.

Provide useful health endpoints.

DOCKER

Create production-oriented Docker configurations.

Do not use development secrets.

ENVIRONMENTS

Document:

- Development

- Staging

- Production

configuration.

CI/CD

Prepare a CI pipeline that runs:

- Install

- Lint

- Typecheck

- Tests

- Build

Do not deploy automatically unless explicitly configured.

FINAL REVIEW

Perform a full architectural review.

Identify:

- Security risks

- Performance risks

- Technical debt

- Missing monitoring

- Missing tests

- Scalability concerns

Do not make unnecessary architectural changes simply for the sake of complexity.

FINAL REPORT

Provide:

- Security findings

- Fixed vulnerabilities

- Test results

- Build results

- Deployment requirements

- Remaining risks

- Recommended next steps